VYUHA 2.0

TECHNICAL REQUIREMENTS DOCUMENT (TRD)

Engineering Architecture + 24-Hour Implementation Playbook

Agency Integrity Layer for Coercion-Driven Digital Payment Fraud

Core engineering thesis — A local, privacy-minimal agency runtime makes the critical decision offline; institutional heterogeneous spatio-temporal graph intelligence augments beneficiary risk when available; a frozen safety-constrained policy chooses the smallest intervention that can restore independent user agency before payment authorization.

Team: The Syndicates
Competition: ByteBuilt 1.0 — AI for Business / Fraud & Risk Detection
Document status: Implementation baseline v1.0
Primary source: Vyuha 2.0 30-Page PRD + attached ByteBuilt materials

Trombokendu Chakraborty — Team Leader • Core Deep-Tech / ML Systems
Aditya Kumar — SDK Packaging • Low-Latency Edge Systems
Alaukik Saxena — Human-Computer Interaction • Safety Interaction Design
Sneha Sinha — Warning Layer • Dynamic Frontend / Presentation

“Authentication protects identity. Vyuha protects intent.”

# 1. Document Control, Engineering Scope and Non-Negotiables

This TRD operationalizes the Vyuha 2.0 PRD into buildable modules, exact interfaces, ownership boundaries, test gates and a time-boxed hackathon execution plan. It is intentionally more implementation-oriented than the PRD: every deep-tech component is mapped to code, data, model artifacts, API contracts, fallback behavior, owner and acceptance test. The PRD remains the product-source-of-truth; this document is the engineering-source-of-truth for how the prototype is assembled.

| Field | Requirement |
| --- | --- |
| Architecture posture | Offline-first local edge decision, asynchronously graph-augmented when available. |
| Critical path | No remote LLM/API key may be required for the payment decision. |
| Primary host | Participating banking / UPI / TPAP application or faithful hackathon host simulator. |
| Graph placement | Institution/backend service where cross-entity relationships exist; never the isolated handset. |
| UI posture | Native host-owned transaction UI; no generic Android overlay is required. |
| ML posture | Measured outputs only; all latency/accuracy/false-positive numbers remain TARGET until benchmarked. |
| RL posture | Train/evaluate offline; runtime action policy is frozen and bounded by approved action constraints. |
| Evidence posture | Synthetic graph and coercion data are explicitly labelled synthetic in demo, logs and presentation. |

## 1.1 Engineering invariants

Core edge inference shall work with network disabled after model/config bootstrap. Missing remote evidence is represented as MISSING/UNEVALUATED, never coerced to “safe.”

The SDK shall never ingest call audio, screen pixels, private chat text, UPI PIN, OTP, raw contact book or arbitrary app content for the MVP.

The graph service shall return only a short-lived signed beneficiary-risk assertion, not raw neighbor identities or a portable mule graph.

Intervention severity shall be determined by fused evidence plus uncertainty. A single weak signal such as an active call cannot independently produce a high-severity decision.

Any warning/action visible to the user must be reproducible from a stable action ID, reason codes, model version and policy version.

Production architecture and hackathon shortcuts must be labelled separately. A simulated signal is acceptable for demo only when the platform capability cannot be provisioned in 24 hours.

Technical credibility rule — If a judge asks “where exactly does this run?”, every component must have one answer: edge SDK, host UI, institutional graph service, or offline training/simulation. Nothing may float vaguely in “the AI layer.”

## 1.2 Source and research basis

This TRD inherits the PRD research basis: Heterogeneous Graph Transformer (HGT), Temporal Graph Networks (TGN), TGAT, CARE-GNN, sparse Mixture-of-Experts, POMDP-style belief-state reasoning, conformal prediction, conservative contextual bandits, offline RL and federated learning research. It also follows current Android platform constraints: Play Integrity app-access-risk can identify capture/control/overlay capability but is a server-verified signal and can add hundreds of milliseconds; therefore it is treated as asynchronous augmentation rather than the sub-50 ms local critical path. ExecuTorch provides Android AAR/Kotlin-Java bindings and an XNNPACK backend suitable for a quantized local model bundle. [R7–R10, R19–R28]

# 2. Team Topology, Ownership and Detailed Role Assignment

The four-person team is deliberately organized around dependency boundaries. Trombokendu owns model correctness and the cross-module decision contract. Aditya owns whether that decision can be packaged, loaded and executed locally under a measurable latency budget. Alaukik owns whether interventions are behaviorally defensible, comprehensible and safe. Sneha owns whether those intervention states are dynamically rendered, instrumented and presentation-ready. Integration succeeds only when the shared schemas are frozen early and each owner delivers an independently testable artifact.

| Member | Primary role | Hard ownership | Secondary / pairing responsibility |
| --- | --- | --- | --- |
| Trombokendu Chakraborty | Technical Lead / Core AI Architect | Synthetic data generator; Sparse Risk-MoE; coercion belief state; conformal calibration; heterogeneous ST-GNN; graph risk service logic; contextual bandit/offline policy; model export; end-to-end technical decisions. | Pairs with Aditya on runtime model contract; with Alaukik on action constraints/reward design; leads integration, technical Q&A and model/debug trace. |
| Aditya Kumar | Edge SDK + Low-Latency Systems Engineer | Android SDK modules; Gradle AAR packaging; Kotlin/C++/ExecuTorch integration; feature packer; session state; JWS risk-token verification; caching/degraded mode; Android benchmark harness; APK/AAR release reproducibility. | Pairs with Trombokendu on tensor schema/model export; supports Sneha with Compose integration; owns final build/install/deployment stability. |
| Alaukik Saxena | HCI / Safety Interaction Architect | Coercion journey model; intervention taxonomy; copy constraints; risk→friction mapping; isolation-break protocol; Safety Circle flow; accessibility; user-response semantics; HCI acceptance tests; human-factors metrics. | Pairs with Trombokendu on reward/friction cost and policy constraints; with Sneha on every warning screen; owns judge-facing explanation of why friction is a sensor. |
| Sneha Sinha | Warning Layer + Dynamic Frontend Engineer | Dynamic warning renderer; Compose UI states and/or web demo dashboard; warning state machine; animation/transition polish; reason-code visualizations; debug dashboard; Safety Circle presentation; responsive/accessibility presentation layer. |  |

## 2.1 Trombokendu — exact deliverables

Own `/ml`, `/services/graph-risk`, `/simulation`, and the canonical feature/model schemas. No other teammate changes model input order, action IDs or risk-token fields without his approval.

Create deterministic synthetic coercion trajectories and a temporal heterogeneous fraud graph with labelled mule motifs, hard negatives, timestamped relationships and a chronological train/validation/test split.

Implement and train the local Sparse Risk-MoE. Export a single fixed-shape `.pte` edge bundle plus `feature_schema.json`, `calibration.json`, `policy.json` and SHA-256 hashes.

Implement the belief-state update and conformal/selective uncertainty wrapper. Publish golden input/output vectors so Aditya can validate Android parity.

Implement the institution-side heterogeneous ST-GNN baseline and graph-risk API. Create at least one visible suspicious topology whose score materially changes the integrated decision.

Implement offline safe contextual-policy training and/or a frozen contextual bandit baseline. No runtime exploration. Publish allowed action set by risk tier.

Own integration debug trace: expert scores, router weights, local probability, graph probability, belief state, uncertainty/abstain state, selected action and versions.

Lead all integration gates and technical Q&A. If another component blocks the critical path, he chooses the simplest scientifically defensible fallback.

## 2.2 Aditya — exact deliverables

Own `/sdk/android`, `/apps/android-host`, low-level performance utilities and packaging. The SDK must be consumed as an AAR by the demo host by the final integration gate.

Define public Kotlin API surface, session lifecycle, coroutine/executor boundaries, error enums and callback contracts. Keep model/runtime internals private.

Integrate ExecuTorch Android AAR; preload and warm the model; map Kotlin features into fixed tensors without JSON or heap-heavy transformations on the hot path.

Implement local feature extraction adapters: transaction context, AudioManager communication mode, host-provided device/access-risk assertions, local baseline cache and graph token cache.

Implement JWS/ES256 risk-token verification with pinned public key, beneficiary/session binding, `iat/exp`, token age and signature validation.

Implement offline/degraded behavior, last-known-good signed bundle activation, atomic config load and safe default action on model/runtime failure.

Create benchmark harness: cold load, warm inference p50/p95, memory footprint, AAR size, session-start overhead and full `assess()+decide()` latency. Target local p95 <50 ms only after measurement.

Own `assembleDebug`, `publishToMavenLocal`, device install, final APK/AAR hashes and runbook so the demo works without an IDE.

## 2.3 Alaukik — exact deliverables

Own the intervention catalogue and HCI specification rather than model code. Every action must have intent, trigger envelope, copy constraints, required affordances, user exits and failure behavior.

Define the five primary intervention levels: PASS, MICRO_INQUIRY, REFLECTION, ISOLATION_BREAK, TRUSTED_VERIFY/ESCALATE. Specify when the user can continue immediately and when risky access must first be remediated.

Design Isolation Break as channel disruption, not merely a warning. The user should receive a calm explanation, a short cooldown and an independent choice after synchronous attacker influence is interrupted.

Design Safety Circle with consent, minimal disclosure and fallback to bank fraud support. Avoid assuming family is always the safe contact.

Write response semantics consumed by the model: `CONFIRM_SAFE`, `SOMEONE_DIRECTING`, `TIMEOUT`, `CANCEL`, `RISK_REMEDIATED`, `TRUSTED_VERIFIED`, `CONTINUE_AFTER_COOLDOWN`.

Build accessibility checklist: large touch targets, TalkBack content descriptions, non-color-only risk cues, motion-reduced path, simple language and no shaming.

Define HCI metrics: completion time, warning comprehension, dwell time, cancellation rate in scam scenarios, unnecessary-friction rate in benign scenarios, and accessibility failure count.

Co-own bandit reward constraints with Trombokendu: friction cost values and prohibited action/context combinations are human-safety constraints, not parameters the RL system may learn away.

## 2.4 Sneha — exact deliverables

Own warning-state rendering. Preferred hackathon path: Jetpack Compose screens inside the Android host. Secondary web strength is used for the engineering/dashboard view in React + TypeScript if time permits.

Implement `WarningSpec`-driven UI: the policy returns an action ID and reason codes; the presentation layer maps them to constrained copy and component states. Model code must never return arbitrary generated text.

Create stateful transitions for micro-inquiry, reflection, isolation-break cooldown, remediation confirmation, trusted verification and resolution. Every state must have loading/offline/error variants.

Build an internal judge/debug panel showing risk timeline and graph motif without exposing this technical detail in the end-user warning view.

Instrument UI events through one typed callback (`WarningEvent`) so Alaukik’s HCI metrics and Trombokendu’s belief update receive consistent response semantics.

Maintain visual hierarchy and panic-reducing interaction: neutral language, one primary action, one clearly-labelled safe exit, no flashing red “fraud” screen except where institution policy requires it.

Create demo operator controls that can switch between BENIGN, AMBIGUOUS and HIGH_COERCION scenarios. Simulator-only controls must be hidden from user-facing mode.

Own final visual rehearsal: no dead buttons, no loading spinner dependence on internet, no broken responsive layout, and predictable transitions for screen recording/presentation.

## 2.5 RACI matrix

| Workstream | Trombokendu | Aditya | Alaukik | Sneha |
| --- | --- | --- | --- | --- |
| Architecture / schema freeze | A/R | C | C | I |
| Synthetic coercion data | A/R | I | C | I |
| Synthetic hetero graph | A/R | I | I | I |
| Sparse Risk-MoE | A/R | C | I | I |
| Belief state + conformal | A/R | C | C | I |
| ST-GNN model | A/R | I | I | I |
| Graph-risk API | A/R | C | I | I |
| Offline policy / digital twin | A/R | I | C | I |
| Android SDK public API | C | A/R | I | I |
| ExecuTorch integration | C | A/R | I | I |
| Token verification / degraded mode | C | A/R | I | I |
| Android benchmarks | C | A/R | I | I |
| Intervention taxonomy | C | I | A/R | C |
| HCI copy + Safety Circle | C | I | A/R | C |
| Warning renderer | I | C | A | R |
| Debug dashboard | C | I | C | A/R |
| End-to-end integration | A | R | C | C |
| Demo technical narrative | A/R | C | R | C |

RACI notation — A = accountable, R = responsible, C = consulted, I = informed. “A/R” means the owner both decides and implements.

# 3. Technology Stack and Versioning Strategy

The stack is selected to maximize prototype credibility without making the team dependent on services that cannot be provisioned during a 24-hour finale. Production choices are shown separately from hackathon shortcuts. The runtime critical path is Android + local model; the graph service and training stack are Python; warning presentation is native Compose with an optional React engineering dashboard.

| Layer | Hackathon build | Production direction | Owner |
| --- | --- | --- | --- |
| Android host | Kotlin, Android Studio, Jetpack Compose, coroutines | Same host-owned native UI inside participating PSP/bank app | Aditya + Sneha |
| SDK packaging | Gradle multi-module AAR, Maven Local consumption | Signed internal Maven repository / versioned AAR | Aditya |
| Local inference | ExecuTorch Android AAR + XNNPACK; int8/float16 where verified | ExecuTorch backend selected per device (XNNPACK/QNN/Vulkan) after compatibility benchmarks | Aditya + Trombokendu |
| Hot-path native code | Kotlin first; optional C++17 NDK for feature packing/micro-optimisation only if profiling proves need | C++17/NDK or platform-native runtime where justified | Aditya |
| ML training | Python 3.11, PyTorch, NumPy, pandas, scikit-learn | Reproducible training container + model registry | Trombokendu |
| Graph learning | PyTorch Geometric: HeteroData, HGTConv; temporal memory/encoding | Streaming temporal heterogeneous graph with TGN/HGT-style architecture | Trombokendu |
| Risk service | FastAPI + Uvicorn + Pydantic, in-memory graph/model | gRPC/Protobuf, model service, streaming graph feature pipeline | Trombokendu |
| Token signing | JWS ES256 using backend private key; Android pinned public key | Rotatable institution signing keys/HSM/KMS | Trombokendu + Aditya |
| Policy / RL | Frozen safe contextual bandit; Python offline training; LangGraph optional digital twin | Offline RL / conservative bandit with controlled promotion | Trombokendu + Alaukik |
| Warning UI | Jetpack Compose state machine | Native bank/TPAP design system components | Sneha + Alaukik |
| Engineering dashboard | React + TypeScript + Vite (optional) | Institution analyst console | Sneha |
| Tests | pytest, PyTorch test vectors, Android JUnit, AndroidX Benchmark | CI + device farm + replay harness + security tests | All; Aditya integration owner |
| Observability | Structured JSONL + on-screen debug timeline | OpenTelemetry/metrics pipeline under institution governance | Aditya + Trombokendu |

## 3.1 Repository layout — freeze this before coding

Canonical monorepo tree

vyuha/ ├── README.md ├── docs/ │ ├── architecture.md │ ├── contracts.md │ └── demo-runbook.md ├── shared/ │ ├── contracts/ # canonical JSON/Protobuf schemas │ └── fixtures/ # golden sessions + tokens ├── ml/ │ ├── edge/ # Risk-MoE + calibration + export │ ├── stgnn/ # hetero temporal graph model │ ├── policy/ # contextual bandit / offline RL │ └── common/ # feature transforms, seeds, metrics ├── simulation/ │ ├── coercion_trajectories/ │ ├── graph_generator/ │ └── scam_digital_twin/ ├── services/ │ └── graph-risk/ # FastAPI model service + JWS signing ├── sdk/ │ └── android/ │ ├── vyuha-api/ │ ├── vyuha-core/ │ ├── vyuha-inference/ │ ├── vyuha-security/ │ └── vyuha-observability/ ├── apps/ │ ├── android-host/ # UPI/banking host simulator │ └── web-dashboard/ # optional engineering / judge view ├── infra/ │ ├── docker/ │ └── scripts/ └── tests/ ├── integration/ ├── replay/ └── e2e/

## 3.2 Versioning rules

Commit a Gradle wrapper, Python lockfile (`uv.lock`/`requirements-lock.txt`) and frontend lockfile. No teammate installs “whatever latest” after the first 90 minutes.

Use JDK 17. Pin the Android compile/target SDK to the stable version installed on the hackathon machine; keep `minSdk` at 26 unless a dependency forces higher. Play Integrity app-access-risk itself requires Android 6/API 23+, but the demo app does not depend on a live verdict.

Use ExecuTorch stable release from Maven Central for Android; avoid nightly snapshots during the finale. Current stable documentation exposes `org.pytorch:executorch-android` AAR with JNI runtime and XNNPACK. [R27]

Use Python 3.11 for widest PyTorch/PyG compatibility; freeze versions immediately after `pip install` succeeds on the actual machine.

Use Node.js LTS and `npm` or `pnpm`, not both. If the optional dashboard is cut, no core capability is lost.

## 3.3 Environment bootstrap commands

Hackathon bootstrap

# 0. Create repository AFTER the hackathon officially begins, subject to organiser rules git init git checkout -b main mkdir -p ml services simulation shared sdk apps infra tests docs # 1. Python environment python3.11 -m venv .venv source .venv/bin/activate # Windows: .venv\Scripts\activate pip install --upgrade pip pip install torch torch-geometric numpy pandas scikit-learn fastapi uvicorn pydantic pyjwt cryptography networkx matplotlib pytest httpx pip freeze > requirements-lock.txt # 2. Android project # Create from Android Studio: Empty Compose Activity # Then create library modules: vyuha-api, vyuha-core, vyuha-inference, vyuha-security, vyuha-observability ./gradlew tasks # 3. Optional web dashboard cd apps/web-dashboard npm create vite@latest . -- --template react-ts npm install npm run dev

# 4. Runtime Architecture and Trust Boundaries

Figure 1. Three-plane Vyuha architecture. Only Plane A is required for the offline critical path.

Plane A is the only component that must participate in the sub-50 ms local decision budget. Plane B can enrich risk with beneficiary-network evidence. Plane C trains and validates policy offline; it does not execute unrestricted learning on a live victim. The product must continue to function when Plane B is unavailable.

## 4.1 Runtime sequence

Figure 2. Local-first runtime decision flow with optional graph augmentation.

Host creates a `TransactionContext` before the user reaches final payment authorization and calls `startSession()`.

SDK captures bounded local features: transaction novelty, local baseline, communication state and any host/device-risk assertions already available.

Triage gate checks for clearly benign context. If safe-path criteria are met, the SDK emits PASS without user-visible UI.

Otherwise the Sparse Risk-MoE scores the session. The coercion belief state accumulates sequential evidence rather than treating one event as conclusive.

In parallel, the host/backend requests beneficiary risk. A valid signed `GraphRiskToken` is fused if it arrives before the decision deadline; otherwise graph state is UNKNOWN and the local path proceeds.

Conformal/selective uncertainty determines whether the model is confident enough for a stronger action or should abstain / use lower-cost friction.

Frozen policy selects one pre-approved action. The host UI renders it natively. Response events are returned to the current session and may trigger a second belief update.

Outcome is finalized, persisted locally as a privacy-minimal trace, and asynchronously uploaded if permitted.

## 4.2 Latency budget

| Component | Budget / behavior | Implementation note |
| --- | --- | --- |
| Session lookup + feature snapshot | <2 ms target | No network; reuse objects; no JSON on hot path. |
| Triage fast gate | <2 ms target | Deterministic feature rules + tiny gate. |
| Risk-MoE inference | <25 ms p95 target on named mid-range Android device | Preload `.pte`; one warm-up; fixed shapes; XNNPACK. |
| Belief + conformal + policy | <3 ms target | Pure local arithmetic / small matrix ops. |
| Local end-to-end | <50 ms p95 target | Measured with AndroidX Benchmark; excludes UI animation and remote services. |
| Graph service | <120 ms p95 target when online | Must not convert timeout to PASS. |
| Play Integrity app-access-risk | Asynchronous; typically hundreds of ms and server-verified | Request near protected action; never include in local <50 ms claim. Cache only a bounded host assertion if policy allows. |

Important platform reality — Play Integrity app-access-risk is useful, but it is not an offline local sensor. Standard requests are server-verified and can take hundreds of milliseconds; app-access-risk can increase latency. The SDK therefore consumes it as host/backend augmentation or uses UNEVALUATED when unavailable. [R7–R9]

## 4.3 Production vs hackathon implementation

| Concern | Production architecture | 24-hour prototype |
| --- | --- | --- |
| UPI integration | SDK inside participating bank/TPAP/PSP app | Faithful Android payment host simulator with same pre-authorization hook. |
| App access risk | Live Play Integrity request + backend verification + compact assertion | Scenario injection or cached fixture; label SIMULATED unless Play provisioning succeeds. |
| Institution graph | Bank/institution event graph | Synthetic heterogeneous temporal graph, live service. |
| Graph stream | Kafka/stream processor + durable store | In-memory graph + Parquet/JSON data loaded on start. |
| Model serving | Managed model server / gRPC | FastAPI process with model loaded once. |
| Signing | HSM/KMS-backed rotating key | Local ES256 development key; public key pinned in demo app. |
| Model update | Signed rollout / staged activation / rollback | Static model in APK/AAR plus checksum. |
| Policy learning | Offline production logs under governance | Synthetic digital twin + frozen contextual bandit. |
| Warning UI | Host native design system | Jetpack Compose demo screens. |

# 5. Canonical Interfaces and Data Contracts

The first integration milestone is not model training; it is schema freeze. All four teammates code against the contracts below. Trombokendu is accountable for semantic correctness; Aditya mirrors the same fields as Kotlin data classes; Sneha/Alaukik consume only action/reason contracts, never model internals.

## 5.1 Public Android SDK API

Kotlin contract sketch — public API only

interface VyuhaEngine { suspend fun initialize(config: VyuhaConfig): InitResult suspend fun startSession(ctx: TransactionContext): SessionId suspend fun observe(sessionId: SessionId, event: EventSnapshot): ObserveResult suspend fun attachGraphToken(sessionId: SessionId, token: String): TokenAttachResult suspend fun assess(sessionId: SessionId): RiskAssessment suspend fun decide(sessionId: SessionId, assessment: RiskAssessment): InterventionDecision suspend fun recordResponse(sessionId: SessionId, response: UserResponse): RiskAssessment suspend fun complete(sessionId: SessionId, outcome: SessionOutcome): AuditEnvelope } data class TransactionContext( val sessionNonce: String, val amountMinor: Long, val currency: String = "INR", val beneficiaryIdHash: String, val paymentRail: PaymentRail, val payeeIsNew: Boolean, val hostRiskTier: Int?, val createdAtEpochMs: Long )

## 5.2 EventSnapshot

| Field | Type | Source | Rule |
| --- | --- | --- | --- |
| timestampMs | Long | SDK clock | Monotonic order; reject stale event beyond session window. |
| communicationMode | Enum | AudioManager | NONE / IN_CALL / IN_COMMUNICATION / REDIRECT / UNKNOWN. Weak evidence only. |
| accessRisk | Enum set | Host assertion / demo fixture | CAPTURING / CONTROLLING / OVERLAY / CLEAN / UNEVALUATED. |
| deviceIntegrityTier | Enum | Host assertion | STRONG / DEVICE / BASIC / UNKNOWN; never standalone fraud label. |
| amountPercentile | Float 0..1 | Local baseline | Fallback 0.5 + missing flag if history insufficient. |
| velocity5m | Int | Host/local baseline | Transactions initiated in recent 5-minute window. |
| velocity1h | Int | Host/local baseline | Transactions initiated in recent 60-minute window. |
| payeeNovelty | Float 0..1 | Host/local cache | 1.0 if unseen; decay with interaction history. |
| interactionCode | Enum? | Warning layer | Only after intervention; typed semantics. |

## 5.3 GraphRiskToken — signed assertion

Graph risk token payload

{ "iss": "vyuha-graph-demo", "aud": "vyuha-edge", "sub": "beneficiary:<hash>", "sid": "<sessionNonce>", "iat": 1789..., "exp": 1789... + 120, "model": "hstgnn-0.1.0", "graphRisk": 0.87, "uncertainty": 0.11, "topology": ["RAPID_FAN_IN", "DEVICE_REUSE"], "evidenceWindowSec": 86400 } // JWS signed with ES256. Android verifies signature, issuer, audience, beneficiary binding, sid and expiry.

## 5.4 RiskAssessment and InterventionDecision

| Object | Required fields |
| --- | --- |
| RiskAssessment | sessionId, localRisk, graphRisk?, belief, conformalSet, uncertaintyTier, fastPath, reasonCodes[], expertScores{}, routerWeights{}, graphState, modelVersion, calibrationVersion, latencyMicros. |
| InterventionDecision | actionId, severity, uiSpecId, cooldownMs, requiresRiskRemediation, allowContinue, allowCancel, allowTrustedVerify, reasonCodes[], policyVersion. |
| AuditEnvelope | session pseudonym, versions, coarse risk tier, reason codes, action/outcome, timing metrics; no call audio/screen/chat/PIN/OTP. |

## 5.5 Action IDs — immutable across UI and policy

| ID | Human intent | Host behavior |
| --- | --- | --- |
| A0_PASS | No meaningful evidence | Proceed silently. |
| A1_MICRO_CHECK | Low-cost uncertainty reduction | One short question; no lockout. |
| A2_REFLECT | Create cognitive separation | Context statement + independent confirmation. |
| A3_ISOLATION_BREAK | Break synchronous scammer control | Require risky-access remediation / leave call where host/platform supports; start short cooldown. |
| A4_TRUSTED_VERIFY | Independent human verification | Safety Circle / bank support flow with minimal disclosure. |
| A5_HOST_STEP_UP | Institution-controlled high-risk handling | Host may invoke its own step-up/hold; SDK only recommends. |

# 6. Edge SDK Implementation — Aditya Ownership

## 6.1 Gradle module boundaries

| Module | Contents | May depend on |
| --- | --- | --- |
| vyuha-api | Public interfaces, DTOs, enums, callbacks | Kotlin stdlib only. |
| vyuha-core | Session registry, feature normalization, belief/policy orchestrator | vyuha-api, inference, security, observability. |
| vyuha-inference | ExecuTorch Module wrapper, tensor buffers, model metadata | ExecuTorch AAR, vyuha-api. |
| vyuha-security | JWS verify, key pinning, token validation, hash utilities | vyuha-api, Java crypto. |
| vyuha-observability | Timing spans, structured local logs, debug trace | vyuha-api only. |
| android-host | Payment simulator + Compose UI | All SDK modules via published AAR for final demo. |

## 6.2 SDK packaging sequence

Create the five Android library modules and keep the demo host separate. Confirm `./gradlew :sdk:android:vyuha-api:assembleDebug` before any inference work.

Implement DTOs/enums exactly from `shared/contracts`. Generate/duplicate Kotlin classes once, then lock schema via unit tests that compare fixture JSON keys.

Implement a fake inference adapter returning deterministic risk. This unblocks UI/HCI immediately while Trombokendu trains the real model.

Implement `SessionRegistry` keyed by a cryptographically random session ID and caller-supplied nonce. Session contains bounded event ring buffer (for example last 8 snapshots), no unbounded telemetry history.

Integrate ExecuTorch stable AAR. Load `.pte` from `assets/vyuha/edge_model.pte`. Warm once on a synthetic zero tensor at initialization.

Replace fake inference with `EdgeModelRunner`. Verify Android output against Trombokendu’s golden vectors within agreed tolerance.

Implement graph-token verification. Invalid/expired/mismatched token becomes `GRAPH_INVALID`, not a crash or silent PASS.

Add observability timers around feature packing, model run, belief update and policy. Store only last N debug traces in memory for demo.

Publish the SDK to `mavenLocal()` and change the host app to consume the AAR artifact rather than direct project classes. This is the packaging proof.

Run device benchmarks and write results to `artifacts/benchmarks/<device>.json` with device model, Android version, build hash and model hash.

## 6.3 Hot-path low-latency rules

Preallocate float/int buffers for the fixed feature vector and temporal event tensor. Reuse them per session; do not create maps or JSON during inference.

Normalize features using constants from `normalization.json` loaded once. Missing values have explicit missing-mask bits rather than NaN.

Model load occurs at SDK initialization or payment-screen entry, never after PIN/authorization button press.

Keep the local tensor shapes fixed. Example: static features `[1, 32]`, temporal events `[1, 8, 16]`, graph augmentation `[1, 8]` with `graph_missing=1` when absent.

Use a dedicated background dispatcher/executor for inference; UI thread only awaits the result and renders. Cancel stale session work when session closes.

Profile before adding C++. If feature packing + orchestration is <5 ms, remain in Kotlin. Add NDK complexity only if measurement shows a real bottleneck.

Log p50/p95 after at least 100 warm runs; do not use one successful run as the latency claim.

## 6.4 ExecuTorch integration

Android inference integration sketch

// build.gradle.kts — use the stable version pinned in libs.versions.toml dependencies { implementation("org.pytorch:executorch-android:<PINNED_STABLE>") } // Runtime concept class EdgeModelRunner(assetPath: String) { // 1. Copy/read .pte from assets if runtime needs filesystem path // 2. Load Module once // 3. Reuse Tensor buffers // 4. forward(static, temporal, graph) -> local risk + expert scores + router weights }

ExecuTorch’s Android distribution includes Java/Kotlin-facing APIs and JNI/native runtime with XNNPACK and quantized kernels. For the finale, use Maven Central rather than building ExecuTorch itself. [R27]

## 6.5 Offline/degraded mode state table

| Failure | Required SDK behavior |
| --- | --- |
| No internet | Run full local model; graphState=UNAVAILABLE; policy sees missing graph. |
| Graph timeout | Stop waiting at bounded deadline; never infer graphRisk=0. |
| Invalid graph signature | Reject token; reason=GRAPH_TOKEN_INVALID; continue local. |
| Model load failure | Use deterministic baseline policy or disable Vyuha UI with explicit host error; never crash payment app. |
| Corrupt config/model hash | Reject activation; stay on last-known-good bundle. |
| Play Integrity not available | accessRisk=UNEVALUATED; no penalty solely for missing. |
| Insufficient baseline history | baselineMissing=1; use neutral defaults and rely on other experts. |

# 7. Sparse Risk-MoE Triage Gate — Trombokendu Ownership

The local model must justify the “Mixture of Experts” label technically. The implementation below uses a small sparse router that activates at most two experts for an elevated session. The fast gate can exit before expert execution for obvious benign traffic. The objective is not a gigantic MoE; it is conditional computation and interpretable expert separation under a mobile latency budget.

## 7.1 Feature tensor

| Group | Example features | Tensor allocation |
| --- | --- | --- |
| Transaction | log amount, amount percentile, payee novelty, velocity 5m/1h, rail one-hot, initiation mode | static[0:10] |
| Communication | mode in-call, in-communication, redirect, unknown | static[10:14] |
| Access/device | capture/control/overlay, device/app integrity tiers, unevaluated masks | static[14:22] |
| Baseline/context | time sin/cos, recent payee count, amount z proxy, missing flags | static[22:32] |
| Temporal sequence | last 8 event snapshots: deltas + selected signals | temporal[1,8,16] |
| Graph augmentation | risk, uncertainty, token age, topology bits, missing/invalid flags | graph[1,8] |

## 7.2 Expert architecture

| Expert | Model | Output |
| --- | --- | --- |
| E1 Temporal Context | Tiny TCN: Conv1D(16→24,k=3) → ReLU → Conv1D(24→16,k=3) → pooled MLP | p_temporal |
| E2 Personal Baseline | MLP 10→16→8→1 | p_baseline |
| E3 Device Access | MLP 8→8→1 | p_device |
| E4 Transaction Novelty | MLP 10→16→1 | p_novelty |
| E5 Institutional Risk | MLP 8→8→1; graph missing flag included | p_graph |
| Router | MLP 32→16→5 softmax; top-k=2 after fast gate | expert weights + route entropy |
| Fusion head | Weighted expert logits + selected interaction terms → sigmoid | p_local |

## 7.3 Training procedure

Generate a session dataset with scenario-family separation: benign routine payments, benign edge cases (new payee while on a call), ambiguous sessions and coercion-like sequences. Keep full scenario templates out of the validation/test split to reduce leakage.

Normalize continuous features on train split only. Persist means/scales and categorical mapping in the model bundle.

Train the experts + router end-to-end with binary cross-entropy and a small router load-balancing penalty so one expert does not absorb all traffic. Use class weighting/focal loss only if imbalance demands it.

Calibrate the fused probability on a chronological/held-out calibration set. Do not tune thresholds on the final test set.

Add expert ablations: device-only, transaction-only, baseline-only, temporal-only, full model. The demo can show that combined evidence matters.

Export a fixed-shape model using `torch.export`, lower with ExecuTorch XNNPACK and write `.pte`. Verify Python vs ExecuTorch output on golden vectors.

Quantize only after parity works. Compare float and quantized accuracy/calibration; retain float if quantization breaks the tiny model and still meets latency.

Package the `.pte` plus feature/calibration metadata and SHA-256. Aditya consumes only the bundle, never Python preprocessing code.

## 7.4 Fast-path rule

Fast-path pseudocode

# Conceptual fast path — tune on benign validation data, do not hard-code as a product claim if ( amount_percentile < T_AMOUNT and payee_novelty < T_NOVELTY and access_risk in {CLEAN, UNEVALUATED} and communication_mode == NONE and host_risk_tier <= LOW and graph_risk in {MISSING, LOW} ): return PASS(reason="LOW_RISK_FAST_PATH") else: return run_sparse_moe(...)

Do not chase “95%” blindly — The PRD treats a 95% fast-path rate as a target, not a truth. Measure the achieved benign fast-path rate and additional-friction rate. Optimizing the router to hit 95% by weakening safety is not success.

# 8. Coercion Belief State and Selective Uncertainty

Vyuha’s technical differentiation comes from treating coercion as a latent state that evolves across events. The phone does not “see coercion”; it sees weak contextual observations. The runtime therefore maintains a belief proxy and updates it as evidence accumulates. This is inspired by partially observable decision systems, but the hackathon implementation should remain small, transparent and testable.

## 8.1 Belief state implementation

Use a three-state conceptual model: AUTONOMOUS, UNCERTAIN and COERCED. For the prototype, maintain a scalar `b_t = P(coercion | observations)` using a recurrent log-odds update. Initialize weights from synthetic data and fit a logistic/recurrent calibration model rather than hand-tuning every coefficient.

Belief-state recurrence

# Prototype recurrence L_t = clip( 0.75 * L_(t-1) + w_local * logit(p_local) + w_graph * graph_term + w_response * response_evidence + w_access * access_risk_term + bias, -6.0, 6.0 ) b_t = sigmoid(L_t) # graph_term = 0 when missing, while graph_missing is a separate policy feature. # response_evidence can be strongly positive for SOMEONE_DIRECTING and negative for TRUSTED_VERIFIED.

## 8.2 Starter action envelopes — engineering defaults, not final policy

| Belief / evidence | Default eligible actions | Constraint |
| --- | --- | --- |
| b < 0.25 and confident | A0_PASS | No UI. |
| 0.25 ≤ b < 0.45 or prediction ambiguous | A1_MICRO_CHECK | No lockout; low-cost information gain. |
| 0.45 ≤ b < 0.70 | A2_REFLECT | Must provide easy cancel and continue path. |
| b ≥ 0.70 with corroborating device/graph/response evidence | A3_ISOLATION_BREAK | Cannot rely on belief alone; require at least one independent high-risk channel. |
| Persistent high risk after break or explicit “someone directing” response | A4_TRUSTED_VERIFY / A5_HOST_STEP_UP | Institution/user consent determines actual hold/block. |

## 8.3 Conformal/selective prediction wrapper

Split a held-out calibration set after model training. Keep it separate from threshold tuning.

For binary classification, compute nonconformity `s = 1 - p_true` on the calibration examples.

Choose desired miscoverage α (for example 0.10 for prototype experimentation) and compute the finite-sample conformal quantile `q_hat`.

At runtime, form a prediction set containing class `c` when `1 - p_c <= q_hat`. `{SAFE}` is confident-safe, `{RISK}` is confident-risk, `{SAFE,RISK}` is ambiguous/abstain.

Feed prediction-set size and route entropy into the policy. Ambiguity should reduce confidence in aggressive action unless strong non-model evidence independently requires remediation.

Report empirical coverage on calibration/test data. Do not claim distribution-free protection against arbitrary future distribution shift; monitor drift.

# 9. Heterogeneous Spatio-Temporal GNN — Trombokendu Ownership

Figure 3. Heterogeneous temporal graph schema. “Spatial” refers to relational graph structure, not geographic coordinates.

The institution-side model answers a different question from the edge model: “Does the beneficiary participate in a suspicious evolving network topology?” The edge model estimates payer-side agency context; the ST-GNN estimates recipient/network risk. The fused system is stronger because either side can be low while the other is high.

## 9.1 Graph schema

| Node type | Core features | Prototype count target |
| --- | --- | --- |
| Account | age, type, risk-history aggregates, inbound/outbound counts | 5,000 |
| VPA | age, creation bucket, linked-account count | 6,000 |
| Device | account reuse count, first-seen/last-seen | 2,000 |
| Phone | risk tier / complaint linkage proxy | 1,000 |
| Merchant | category, transaction volume, stable-hub indicator | 300 |
| Complaint | timestamp, target entity type, severity proxy | 150–300 |
| IP / network endpoint | reuse count, novelty | 500 |

| Relation | Direction | Temporal features / rationale |
| --- | --- | --- |
| Account —transfers_to→ Account | directed | timestamp, amount, channel, time-delta, recurrence, velocity. Core laundering edge. |
| Account —owns→ VPA | directed | start/end time, relation age. |
| Account —seen_on→ Device | directed | first/last seen, recurrence; detects device reuse across mule identities. |
| Device —bound_to→ Phone | directed | time relation; optional. |
| Account —pays→ Merchant | directed | benign-hub hard negative; prevents high-degree merchant from looking like mule. |
| Complaint —targets→ Account/VPA/Phone | directed | delayed supervisory signal. |
| Device —seen_at→ IP | directed | shared infrastructure / IP reuse proxy. |

## 9.2 Synthetic mule motif generator

Generate normal users with stable payee/merchant behavior, salary-like inflow and routine merchant payments.

Inject fan-in mule motif: many unrelated accounts send moderate amounts to one young account within a short interval.

Inject fan-out dispersal: one mule quickly sends funds to several downstream accounts.

Inject chain laundering: A→B→C→D with short time gaps and reduced amounts.

Inject device reuse: multiple nominally unrelated accounts appear on the same device within a compressed period.

Inject VPA churn: several young VPAs map to related accounts, then become dormant.

Inject delayed complaint nodes after suspicious transfer clusters, preserving realistic label delay.

Add camouflage edges to normal merchants and benign high-degree hubs so the model cannot equate degree with fraud.

Create hard negatives such as family transfers, rent collection and legitimate merchant fan-in.

Chronologically split data and hold out complete mule clusters from test so performance requires inductive generalization, not memorized node IDs.

## 9.3 Recommended model — HSTGNN-v1

| Stage | Implementation | Reason |
| --- | --- | --- |
| Node encoder | Per-type MLP → 64-d embedding; missing masks concatenated | Handles heterogeneous schemas. |
| Temporal memory | TGN-style memory on transfer/device events or simplified event-time encoder for MVP | Represents recency/order. [R20] |
| Relational propagation | 2× HGTConv, 4 heads, 64-d output | Type/relation-aware spatial message passing. [R19] |
| Temporal augmentation | Time2Vec / sinusoidal delta embeddings concatenated into event messages or node aggregates | Avoids static-graph-only scoring. |
| Risk head | beneficiary Account embedding → 64→32→1 sigmoid + uncertainty head | Produces institution risk. |
| Robustness research | CARE-GNN-inspired neighbor selection/camouflage tests | Evaluates camouflaged mule topologies. [R22] |

## 9.4 24-hour fallback model

If a full TGN-memory + HGT implementation is unstable by hour 8, do not fake it. Use a time-windowed heterogeneous snapshot: engineer temporal aggregates (count/velocity/recency) into node features, then run HGTConv. Call this the hackathon approximation to the production ST-GNN and state that temporal memory is a roadmap step. A working, measured hetero graph model is stronger than a broken “TGN+HGT” diagram.

## 9.5 Training configuration — starting point

| Parameter | Starter value | Notes |
| --- | --- | --- |
| Hidden dim | 64 | Small enough for rapid training. |
| HGT layers | 2 | Avoid over-smoothing. |
| Heads | 4 | Must divide output dim. |
| Dropout | 0.10 | Tune only if validation unstable. |
| Optimizer | AdamW | lr 1e-3, weight decay 1e-4 starting point. |
| Epochs | 30 max | Early stop on validation PR-AUC/patience 5. |
| Loss | BCEWithLogits + class weight | Use focal loss only if needed. |
| Split | 70/15/15 chronological | Hold out mule clusters; never random edge leakage. |
| Baselines | Logistic/XGBoost tabular; GraphSAGE; HGT static | Show actual value of temporal + heterogeneous structure. |

# 10. Graph Risk Service and Signed Risk Token

## 10.1 FastAPI service structure

Graph service layout and request

services/graph-risk/ ├── app.py ├── schemas.py ├── model_loader.py ├── graph_store.py ├── risk_service.py ├── signer.py ├── config.yaml └── tests/ POST /v1/beneficiary-risk { "sessionNonce": "...", "beneficiaryIdHash": "...", "amountMinor": 8600000, "rail": "UPI", "requestTs": 1789... } 200 -> { "riskToken": "<compact JWS>", "serviceMs": 23.4 }

## 10.2 Service flow

Validate request schema and max body size. Reject raw PII fields not part of the contract.

Look up beneficiary node in the loaded graph. If unseen, construct an inductive representation from known relations/features or return an explicit unseen-node uncertainty state.

Run HSTGNN model once. Extract risk probability, uncertainty and topology reason codes derived from graph motifs/feature attribution rules.

Create a short-lived token (`exp` roughly 60–120 seconds in demo) bound to beneficiary hash and session nonce.

Sign using ES256 private key. Never ship the private key into the Android app. Return compact JWS.

Log service latency and model version. For prototype, do not persist raw request beyond structured local logs.

Aditya’s SDK verifies the token before fusion. Invalid token can never increase confidence in safety.

## 10.3 Integration test vectors

| Fixture | Expected graph output | Integrated expectation |
| --- | --- | --- |
| known_benign_merchant | risk < low threshold, motif=STABLE_MERCHANT | Should not create user friction alone. |
| new_unknown_payee | moderate uncertainty, low evidence | Policy relies on local context. |
| mule_fan_in_account | high risk, RAPID_FAN_IN | If local context elevated, belief/action escalates. |
| mule_device_reuse | high/moderate risk, DEVICE_REUSE | Visible graph explanation for judge debug panel. |
| expired_token | SDK rejects before fusion | graphState=INVALID; local path continues. |
| wrong_session_token | SDK rejects | Replay protection demonstrated. |

# 11. Safety-Constrained Contextual Bandit, Offline RL and Agentic Digital Twin

The policy layer chooses friction, not “fraud truth.” This distinction is essential. The classifier estimates risk; the policy balances expected safety benefit against friction cost under hard safety constraints. Runtime learning is disabled. Exploration occurs only in synthetic/offline simulation.

## 11.1 Policy context vector

| Feature block | Examples |
| --- | --- |
| Belief | b_t, delta from previous step, persistence count. |
| Uncertainty | conformal set size, route entropy, graph uncertainty. |
| Risk evidence | local risk, graph risk, access-risk flags, host tier. |
| Loss proxy | amount percentile / absolute amount bucket. |
| Session state | previous action, previous response, cooldown elapsed. |
| User preferences | Safety Circle configured, accessibility/motion settings; avoid protected-attribute profiling. |

## 11.2 Hard action constraints

| Condition | Policy rule |
| --- | --- |
| Low belief + confident benign | Only A0/A1 eligible. |
| Prediction ambiguous | A1/A2 preferred; A3 requires independent corroboration. |
| Capture/control risk high | A3 remediation can become eligible earlier. |
| Explicit SOMEONE_DIRECTING response | A3/A4 eligible regardless of graph availability. |
| No Safety Circle configured | A4 maps to bank/support path, not arbitrary contact. |
| Accessibility conflict | Do not treat verified accessibility as remote-control evidence. |
| Graph missing | Never auto-pass solely because graph service absent. |

## 11.3 Frozen contextual bandit baseline

Implement a per-action linear reward model or LinUCB-style scoring offline. At runtime, set exploration coefficient to zero and use the frozen coefficients plus hard constraints. This preserves contextual adaptation without unsafe live exploration.

Policy objective

reward = + W_PREVENT * prevented_loss_proxy - W_FRICTION * friction_cost(action) - W_FALSE_ESC * unnecessary_escalation - W_DROP * legitimate_payment_abandonment # Runtime eligible = safety_filter(context, action_catalogue) a_star = argmax_a predicted_reward(a ¦ context), a in eligible # No coefficient update on-device.

## 11.4 Multi-agent Scam Digital Twin

| Agent | Role | Implementation |
| --- | --- | --- |
| Red Scammer Agent | Adapts coercion strategy, instructs victim to ignore warnings, changes channel or story. | LangGraph state machine; optional local LLM via Ollama/llama.cpp. Not needed on runtime path. |
| Victim Persona Agent | Represents susceptibility, compliance, urgency and response to friction. | Stochastic state machine with persona parameters; optional local LLM text. |
| Vyuha Defender Agent | Receives context and chooses permitted action. | Frozen policy under evaluation. |
| Adjudicator / Environment | Computes whether scam succeeds, payment occurs, friction cost and safety reward. | Deterministic simulator + seeded randomness. |

The “agentic” value is therefore real but safely placed: multi-agent adversarial simulation generates policy trajectories and failure cases offline. The production payment decision remains a deterministic local ML/policy pipeline.

# 12. HCI Requirements and Warning Layer — Alaukik + Sneha

## 12.1 Warning state machine

| State | Alaukik requirement | Sneha implementation |
| --- | --- | --- |
| PASS | No visible security theatre. | No screen; optional tiny debug badge only in engineering mode. |
| MICRO_INQUIRY | One precise, low-load question designed to obtain information. | Bottom sheet/card, two clear actions, <1 screen. |
| REFLECTION | Reduce urgency; separate user decision from caller instruction. | Full-height native screen with calm context + continue/cancel. |
| ISOLATION_BREAK | Break synchronous control before payment proceeds. | Remediation status, 15–30 s configurable cooldown, progress, why-this-matters copy. |
| TRUSTED_VERIFY | Bring independent trusted human or bank support into loop. | Contact choice, minimal disclosure preview, verify status. |
| RESOLUTION | Make outcome obvious and reversible where policy allows. | Payment cancelled / resume / bank step-up handoff. |

## 12.2 Copy constraints

Never say “You are being scammed” solely from model output. Prefer “This payment has signals commonly associated with guided or remote-controlled payments.”

Never shame: avoid “You should have known” or age-targeted messaging.

Explain action, not model internals: “End screen control before continuing” is better than “ST-GNN probability 0.87.”

Do not reveal exact thresholds or all signals in production copy; attackers should not receive a deterministic bypass script.

For high risk, reduce urgency. Short cooldown text should explain that legitimate banks/police do not require a transfer while maintaining another person’s control of the session.

All action copy comes from approved local resources keyed by `uiSpecId`; no generative LLM copy on the payment path.

## 12.3 WarningSpec contract

Presentation contract

data class WarningSpec( val uiSpecId: String, val titleRes: String, val bodyRes: String, val primaryAction: UiAction, val secondaryAction: UiAction?, val cooldownMs: Long = 0, val requiresRiskRemediation: Boolean = false, val showTrustedVerify: Boolean = false, val accessibilityHintRes: String? = null )

## 12.4 Isolation Break protocol

Policy emits A3 with reason codes and optional `requiresRiskRemediation=true`.

UI explains the safety action before asking for any answer that the scammer could coach.

If a platform/host risk assertion indicates capture/control, host requests approved remediation. Production may use Play Integrity remediation dialogs when available; hackathon simulates closure and updates the fixture.

Cooldown begins only after risky access is remediated or the user explicitly leaves the synchronous instruction channel in the simulator.

During cooldown, do not show transaction-confirmation controls. Show one calm safety fact and a cancel option.

After cooldown, re-assess with `RISK_REMEDIATED` event. Policy either downgrades to reflection/continue, escalates to trusted verify, or defers to host step-up.

Log dwell time and action outcome for HCI analysis; do not log screen contents or sensitive transaction text.

## 12.5 Accessibility acceptance tests

| Test | Pass condition |
| --- | --- |
| TalkBack | Every warning title, body, amount/payee summary and action has meaningful content description / traversal order. |
| Touch targets | Primary and secondary controls meet platform minimum target sizes. |
| Motion | Reduced-motion mode disables nonessential animation/cooldown flourish. |
| Contrast | Text/background meets accessible contrast; severity not conveyed by color alone. |
| Language complexity | Core instruction readable in short sentences; no “MoE/GNN/bandit” terminology. |
| Verified accessibility services | Must not be treated as capture/control solely through Play app-access-risk because verified accessibility services are excluded from those verdicts. [R7–R9] |

# 13. Security, Privacy and Abuse Resistance

## 13.1 Data minimization matrix

| Data | Location | Remote? | Retention | Notes |
| --- | --- | --- | --- | --- |
| Transaction amount / payee hash | Host + SDK session | Graph request may include coarse amount + institution-resolved beneficiary | Session / host policy | No UPI PIN/OTP. |
| Communication mode | Device | No by default | Session only | Boolean/enum, not call identity/audio. |
| Access-risk assertion | Host/SDK | Derived from host backend if Play Integrity used | Short TTL | No app identity required. |
| Local baseline aggregates | Device/host | No raw history sent by SDK | Rolling aggregate | Amount percentile/novelty only. |
| Graph relations | Institution service | Not sent to handset | Institution policy | Only signed score/token reaches edge. |
| Warning response | SDK session | Outcome summary optional | Short / governed | Typed event, no free text needed. |
| Debug trace | Local engineering mode | No unless explicitly exported | Ephemeral | Disabled or redacted in production. |

## 13.2 Threat-model test cases

| Attack | Test | Expected defense |
| --- | --- | --- |
| Token replay | Reuse safe token for different session/beneficiary | Reject due to sid/sub/exp mismatch. |
| Tampered model | Change `.pte` or config hash | Activation fails; last-known-good bundle remains. |
| Scammer coaches “press No” | High-risk scenario with coached response | Isolation-break uses channel remediation, not only yes/no. |
| Graph service DoS | Drop network / add 2 s delay | Bounded timeout; local path continues with UNKNOWN_GRAPH. |
| Camouflage mule | Add benign merchant neighbors | Compare robustness to static baselines; reason code not degree-only. |
| Accessibility false positive | Enable verified accessibility fixture | No capture/control penalty solely from accessibility. |
| Threshold probing | Repeated borderline sessions | Production UI does not expose score/threshold; debug mode gated. |

# 14. Exact Build Sequence — Contracts First, Vertical Slice Before Polish

The implementation order below is dependency-driven. The team should resist starting four independent “cool modules” that cannot connect. The first end-to-end vertical slice uses fake model outputs, then each fake component is replaced one by one while the interface remains constant.

## Step 0 — Repository + branch policy

Create monorepo, commit contracts/README, protect `main` by social rule: no direct breaking schema edits. Use feature branches `trombo/ml-*`, `aditya/sdk-*`, `alaukik/hci-*`, `sneha/ui-*`. Merge only at integration gates.

## Step 1 — Freeze six contracts

TransactionContext, EventSnapshot, GraphRiskToken claims, RiskAssessment, InterventionDecision, WarningEvent. Export JSON fixtures and Kotlin/Pydantic copies.

## Step 2 — Build a fake vertical slice

Android host opens a payment, fake SDK returns A3, warning UI runs cooldown, fake Safety Circle completes. This proves interface/UI flow before deep tech.

## Step 3 — Build graph service with deterministic heuristic

Before ST-GNN trains, `/beneficiary-risk` returns fixture risk by beneficiary ID and signs token. Aditya can build signature verification immediately.

## Step 4 — Build synthetic data generators

Trombokendu generates session trajectories + hetero graph. Freeze seeds and export train/val/test manifests.

## Step 5 — Train ST-GNN baseline

Start with HGT snapshot or GraphSAGE to prove data pipeline. Then add temporal memory/encoding if stable. Publish model + service tests.

## Step 6 — Train edge model

Train Triage/Risk-MoE + calibration. Export golden vectors and `.pte`.

## Step 7 — Replace fake Android inference

Aditya integrates `.pte`; verify Python/Android parity; preserve public SDK API unchanged.

## Step 8 — Implement belief + conformal + frozen policy

Trombokendu wires local risk + graph risk + response to final action. Alaukik approves action envelope.

## Step 9 — Replace heuristic graph risk

Load ST-GNN in FastAPI; risk token now comes from model inference.

## Step 10 — Harden warning flow

Sneha implements all states/error paths; Alaukik runs HCI checklist. No dead-end action.

## Step 11 — Benchmarks + adversarial replay

Aditya measures latency; Trombokendu runs model metrics; Alaukik/Sneha run benign/high-risk user flow; team fixes only failures that affect demo/criteria.

## Step 12 — Package and freeze

Publish AAR locally, assemble APK, save exact model/config hashes, start services from one script, run final demo twice from clean restart.

## 14.1 Integration gate checklist

| Gate | Must be true | Blocker owner |
| --- | --- | --- |
| G0 — 90 min | Repo builds; schemas frozen; fake E2E action renders. | Trombokendu + Aditya |
| G1 — 4 h | Signed heuristic graph token verified by Android; UI state machine works. | Aditya + Sneha |
| G2 — 8 h | Synthetic datasets reproducible; first ST-GNN + edge model training run completes. | Trombokendu |
| G3 — 12 h | Real `.pte` runs on Android; graph model service returns real model score. | Trombokendu + Aditya |
| G4 — 16 h | Belief/conformal/policy integrated; A0 and A3 scenarios deterministic. | All |
| G5 — 20 h | Benchmarks + HCI/accessibility tests; no critical crash. | Aditya + Alaukik |
| G6 — 22.5 h | Demo package frozen; only presentation/debug fixes allowed. | Trombokendu |
| G7 — 23.5 h | Two clean rehearsals, offline fallback tested, final artifacts copied. | All |

# 15. 24-Hour Hackathon Execution Plan — 15-Minute Resolution

The ByteBuilt rulebook states that the hackathon officially begins at 10:30 AM. The following schedule assumes a 10:30 AM start and should be shifted if organisers change the start time. It is deliberately granular: every 15-minute slot has a primary activity per teammate and a hand-off or integration condition. Meal/briefing constraints should be adjusted on-site without changing gate order.

Window 1: Hour 0–3

| Time | Trombokendu — Core AI | Aditya — Edge/SDK | Alaukik — HCI | Sneha — Warning UI | Gate |
| --- | --- | --- | --- | --- | --- |
| 10:30–10:45 | Freeze contracts + repo architecture — plan/setup | Create Android modules + build green — plan/setup | Freeze intervention taxonomy/action IDs — plan/setup | Create Compose warning package skeleton — plan/setup |  |
| 10:45–11:00 | Freeze contracts + repo architecture — implement | Create Android modules + build green — implement | Freeze intervention taxonomy/action IDs — implement | Create Compose warning package skeleton — implement |  |
| 11:00–11:15 | Freeze contracts + repo architecture — test/integrate | Create Android modules + build green — test/integrate | Freeze intervention taxonomy/action IDs — test/integrate | Create Compose warning package skeleton — test/integrate |  |
| 11:15–11:30 | Freeze contracts + repo architecture — commit/hand-off | Create Android modules + build green — commit/hand-off | Freeze intervention taxonomy/action IDs — commit/hand-off | Create Compose warning package skeleton — commit/hand-off | G0 contracts target |
| 11:30–11:45 | Implement synthetic session schema + seeds — plan/setup | Mirror contracts in Kotlin + fake engine — plan/setup | Write WarningSpec + response enums — plan/setup | Build PASS/A1/A2 screens with fake data — plan/setup |  |
| 11:45–12:00 | Implement synthetic session schema + seeds — implement | Mirror contracts in Kotlin + fake engine — implement | Write WarningSpec + response enums — implement | Build PASS/A1/A2 screens with fake data — implement |  |
| 12:00–12:15 | Implement synthetic session schema + seeds — test/integrate | Mirror contracts in Kotlin + fake engine — test/integrate | Write WarningSpec + response enums — test/integrate | Build PASS/A1/A2 screens with fake data — test/integrate |  |
| 12:15–12:30 | Implement synthetic session schema + seeds — commit/hand-off | Mirror contracts in Kotlin + fake engine — commit/hand-off | Write WarningSpec + response enums — commit/hand-off | Build PASS/A1/A2 screens with fake data — commit/hand-off | fake E2E expected |
| 12:30–12:45 | Start graph generator: normal entities + transfers — plan/setup | Session registry + feature structs — plan/setup | Design benign/ambiguous/high-risk journeys — plan/setup | Build A3 isolation-break screen — plan/setup |  |
| 12:45–13:00 | Start graph generator: normal entities + transfers — implement | Session registry + feature structs — implement | Design benign/ambiguous/high-risk journeys — implement | Build A3 isolation-break screen — implement |  |
| 13:00–13:15 | Start graph generator: normal entities + transfers — test/integrate | Session registry + feature structs — test/integrate | Design benign/ambiguous/high-risk journeys — test/integrate | Build A3 isolation-break screen — test/integrate |  |
| 13:15–13:30 | Start graph generator: normal entities + transfers — commit/hand-off | Session registry + feature structs — commit/hand-off | Design benign/ambiguous/high-risk journeys — commit/hand-off | Build A3 isolation-break screen — commit/hand-off | repo + fake service |

Window 2: Hour 3–6

| Time | Trombokendu — Core AI | Aditya — Edge/SDK | Alaukik — HCI | Sneha — Warning UI | Gate |
| --- | --- | --- | --- | --- | --- |
| 13:30–13:45 | Inject mule motifs + chronological splits — plan/setup | JWS verifier + heuristic token client — plan/setup | Isolation Break copy + Safety Circle consent — plan/setup | Build cooldown + remediation transition — plan/setup |  |
| 13:45–14:00 | Inject mule motifs + chronological splits — implement | JWS verifier + heuristic token client — implement | Isolation Break copy + Safety Circle consent — implement | Build cooldown + remediation transition — implement |  |
| 14:00–14:15 | Inject mule motifs + chronological splits — test/integrate | JWS verifier + heuristic token client — test/integrate | Isolation Break copy + Safety Circle consent — test/integrate | Build cooldown + remediation transition — test/integrate |  |
| 14:15–14:30 | Inject mule motifs + chronological splits — commit/hand-off | JWS verifier + heuristic token client — commit/hand-off | Isolation Break copy + Safety Circle consent — commit/hand-off | Build cooldown + remediation transition — commit/hand-off | signed token path |
| 14:30–14:45 | Build HGT/HeteroData loader; baseline train — plan/setup | ExecuTorch AAR setup + dummy model load — plan/setup | HCI review fake vertical slice — plan/setup | Build A4 Safety Circle UI — plan/setup |  |
| 14:45–15:00 | Build HGT/HeteroData loader; baseline train — implement | ExecuTorch AAR setup + dummy model load — implement | HCI review fake vertical slice — implement | Build A4 Safety Circle UI — implement |  |
| 15:00–15:15 | Build HGT/HeteroData loader; baseline train — test/integrate | ExecuTorch AAR setup + dummy model load — test/integrate | HCI review fake vertical slice — test/integrate | Build A4 Safety Circle UI — test/integrate |  |
| 15:15–15:30 | Build HGT/HeteroData loader; baseline train — commit/hand-off | ExecuTorch AAR setup + dummy model load — commit/hand-off | HCI review fake vertical slice — commit/hand-off | Build A4 Safety Circle UI — commit/hand-off | first UI vertical slice |
| 15:30–15:45 | Train static HGT baseline; inspect PR-AUC — plan/setup | Feature packer + fixed tensors — plan/setup | Define friction costs + prohibited actions — plan/setup | Implement WarningSpec renderer — plan/setup |  |
| 15:45–16:00 | Train static HGT baseline; inspect PR-AUC — implement | Feature packer + fixed tensors — implement | Define friction costs + prohibited actions — implement | Implement WarningSpec renderer — implement |  |
| 16:00–16:15 | Train static HGT baseline; inspect PR-AUC — test/integrate | Feature packer + fixed tensors — test/integrate | Define friction costs + prohibited actions — test/integrate | Implement WarningSpec renderer — test/integrate |  |
| 16:15–16:30 | Train static HGT baseline; inspect PR-AUC — commit/hand-off | Feature packer + fixed tensors — commit/hand-off | Define friction costs + prohibited actions — commit/hand-off | Implement WarningSpec renderer — commit/hand-off | dataset + baseline proof |

Window 3: Hour 6–9

| Time | Trombokendu — Core AI | Aditya — Edge/SDK | Alaukik — HCI | Sneha — Warning UI | Gate |
| --- | --- | --- | --- | --- | --- |
| 16:30–16:45 | Add temporal aggregates / TGN memory attempt — plan/setup | AudioManager adapter + host assertion interface — plan/setup | Accessibility checklist + talkback flow — plan/setup | Add loading/offline/error states — plan/setup |  |
| 16:45–17:00 | Add temporal aggregates / TGN memory attempt — implement | AudioManager adapter + host assertion interface — implement | Accessibility checklist + talkback flow — implement | Add loading/offline/error states — implement |  |
| 17:00–17:15 | Add temporal aggregates / TGN memory attempt — test/integrate | AudioManager adapter + host assertion interface — test/integrate | Accessibility checklist + talkback flow — test/integrate | Add loading/offline/error states — test/integrate |  |
| 17:15–17:30 | Add temporal aggregates / TGN memory attempt — commit/hand-off | AudioManager adapter + host assertion interface — commit/hand-off | Accessibility checklist + talkback flow — commit/hand-off | Add loading/offline/error states — commit/hand-off | pipeline stable |
| 17:30–17:45 | ST-GNN service wrapper + heuristic fallback — plan/setup | mavenLocal AAR publish test — plan/setup | Prepare usability task scripts — plan/setup | Create debug risk timeline panel — plan/setup |  |
| 17:45–18:00 | ST-GNN service wrapper + heuristic fallback — implement | mavenLocal AAR publish test — implement | Prepare usability task scripts — implement | Create debug risk timeline panel — implement |  |
| 18:00–18:15 | ST-GNN service wrapper + heuristic fallback — test/integrate | mavenLocal AAR publish test — test/integrate | Prepare usability task scripts — test/integrate | Create debug risk timeline panel — test/integrate |  |
| 18:15–18:30 | ST-GNN service wrapper + heuristic fallback — commit/hand-off | mavenLocal AAR publish test — commit/hand-off | Prepare usability task scripts — commit/hand-off | Create debug risk timeline panel — commit/hand-off | G1 signed heuristic token |
| 18:30–18:45 | Implement Risk-MoE dataset + experts — plan/setup | Integrate first edge model placeholder — plan/setup | Review model reason→action mapping — plan/setup | Connect SDK fake callbacks to UI — plan/setup |  |
| 18:45–19:00 | Implement Risk-MoE dataset + experts — implement | Integrate first edge model placeholder — implement | Review model reason→action mapping — implement | Connect SDK fake callbacks to UI — implement |  |
| 19:00–19:15 | Implement Risk-MoE dataset + experts — test/integrate | Integrate first edge model placeholder — test/integrate | Review model reason→action mapping — test/integrate | Connect SDK fake callbacks to UI — test/integrate |  |
| 19:15–19:30 | Implement Risk-MoE dataset + experts — commit/hand-off | Integrate first edge model placeholder — commit/hand-off | Review model reason→action mapping — commit/hand-off | Connect SDK fake callbacks to UI — commit/hand-off | edge training + UI wired |

Window 4: Hour 9–12

| Time | Trombokendu — Core AI | Aditya — Edge/SDK | Alaukik — HCI | Sneha — Warning UI | Gate |
| --- | --- | --- | --- | --- | --- |
| 19:30–19:45 | Train Risk-MoE/router; save metrics — plan/setup | Load Trombo golden vectors; parity harness — plan/setup | Tune policy constraints with Trombo — plan/setup | Connect typed WarningEvent responses — plan/setup |  |
| 19:45–20:00 | Train Risk-MoE/router; save metrics — implement | Load Trombo golden vectors; parity harness — implement | Tune policy constraints with Trombo — implement | Connect typed WarningEvent responses — implement |  |
| 20:00–20:15 | Train Risk-MoE/router; save metrics — test/integrate | Load Trombo golden vectors; parity harness — test/integrate | Tune policy constraints with Trombo — test/integrate | Connect typed WarningEvent responses — test/integrate |  |
| 20:15–20:30 | Train Risk-MoE/router; save metrics — commit/hand-off | Load Trombo golden vectors; parity harness — commit/hand-off | Tune policy constraints with Trombo — commit/hand-off | Connect typed WarningEvent responses — commit/hand-off | model training checkpoint |
| 20:30–20:45 | Calibrate + export golden vectors — plan/setup | Integrate `.pte`; warm inference — plan/setup | Test warning comprehension with teammate — plan/setup | Add motion/accessibility settings — plan/setup |  |
| 20:45–21:00 | Calibrate + export golden vectors — implement | Integrate `.pte`; warm inference — implement | Test warning comprehension with teammate — implement | Add motion/accessibility settings — implement |  |
| 21:00–21:15 | Calibrate + export golden vectors — test/integrate | Integrate `.pte`; warm inference — test/integrate | Test warning comprehension with teammate — test/integrate | Add motion/accessibility settings — test/integrate |  |
| 21:15–21:30 | Calibrate + export golden vectors — commit/hand-off | Integrate `.pte`; warm inference — commit/hand-off | Test warning comprehension with teammate — commit/hand-off | Add motion/accessibility settings — commit/hand-off | golden vectors ready |
| 21:30–21:45 | Export `.pte`; parity test in Python — plan/setup | Measure p50/p95; fix allocations — plan/setup | Refine copy: calm, short, non-shaming — plan/setup | Build operator scenario selector (debug only) — plan/setup |  |
| 21:45–22:00 | Export `.pte`; parity test in Python — implement | Measure p50/p95; fix allocations — implement | Refine copy: calm, short, non-shaming — implement | Build operator scenario selector (debug only) — implement |  |
| 22:00–22:15 | Export `.pte`; parity test in Python — test/integrate | Measure p50/p95; fix allocations — test/integrate | Refine copy: calm, short, non-shaming — test/integrate | Build operator scenario selector (debug only) — test/integrate |  |
| 22:15–22:30 | Export `.pte`; parity test in Python — commit/hand-off | Measure p50/p95; fix allocations — commit/hand-off | Refine copy: calm, short, non-shaming — commit/hand-off | Build operator scenario selector (debug only) — commit/hand-off | G2/G3 parity target |

Window 5: Hour 12–15

| Time | Trombokendu — Core AI | Aditya — Edge/SDK | Alaukik — HCI | Sneha — Warning UI | Gate |
| --- | --- | --- | --- | --- | --- |
| 22:30–22:45 | Wire belief-state recurrence — plan/setup | Graph token fusion + timeout path — plan/setup | Validate response semantics into belief state — plan/setup | Show graph motif/reason codes in debug — plan/setup |  |
| 22:45–23:00 | Wire belief-state recurrence — implement | Graph token fusion + timeout path — implement | Validate response semantics into belief state — implement | Show graph motif/reason codes in debug — implement |  |
| 23:00–23:15 | Wire belief-state recurrence — test/integrate | Graph token fusion + timeout path — test/integrate | Validate response semantics into belief state — test/integrate | Show graph motif/reason codes in debug — test/integrate |  |
| 23:15–23:30 | Wire belief-state recurrence — commit/hand-off | Graph token fusion + timeout path — commit/hand-off | Validate response semantics into belief state — commit/hand-off | Show graph motif/reason codes in debug — commit/hand-off | belief integrated |
| 23:30–23:45 | Implement conformal quantile + abstain — plan/setup | Offline/degraded mode tests — plan/setup | Design graph-unavailable warning behavior — plan/setup | Polish transitions; no blocking animations — plan/setup |  |
| 23:45–00:00 | Implement conformal quantile + abstain — implement | Offline/degraded mode tests — implement | Design graph-unavailable warning behavior — implement | Polish transitions; no blocking animations — implement |  |
| 00:00–00:15 | Implement conformal quantile + abstain — test/integrate | Offline/degraded mode tests — test/integrate | Design graph-unavailable warning behavior — test/integrate | Polish transitions; no blocking animations — test/integrate |  |
| 00:15–00:30 | Implement conformal quantile + abstain — commit/hand-off | Offline/degraded mode tests — commit/hand-off | Design graph-unavailable warning behavior — commit/hand-off | Polish transitions; no blocking animations — commit/hand-off | conformal integrated |
| 00:30–00:45 | Build frozen bandit policy baseline — plan/setup | Belief/policy Android wiring support — plan/setup | Review bandit reward vs human safety — plan/setup | Optional React engineering dashboard — plan/setup |  |
| 00:45–01:00 | Build frozen bandit policy baseline — implement | Belief/policy Android wiring support — implement | Review bandit reward vs human safety — implement | Optional React engineering dashboard — implement |  |
| 01:00–01:15 | Build frozen bandit policy baseline — test/integrate | Belief/policy Android wiring support — test/integrate | Review bandit reward vs human safety — test/integrate | Optional React engineering dashboard — test/integrate |  |
| 01:15–01:30 | Build frozen bandit policy baseline — commit/hand-off | Belief/policy Android wiring support — commit/hand-off | Review bandit reward vs human safety — commit/hand-off | Optional React engineering dashboard — commit/hand-off | policy integrated |

Window 6: Hour 15–18

| Time | Trombokendu — Core AI | Aditya — Edge/SDK | Alaukik — HCI | Sneha — Warning UI | Gate |
| --- | --- | --- | --- | --- | --- |
| 01:30–01:45 | Build digital-twin scenarios / reward replay — plan/setup | Benchmark full assess/decide — plan/setup | Run 5–10 scripted HCI scenarios — plan/setup | Integrate live graph/service status — plan/setup |  |
| 01:45–02:00 | Build digital-twin scenarios / reward replay — implement | Benchmark full assess/decide — implement | Run 5–10 scripted HCI scenarios — implement | Integrate live graph/service status — implement |  |
| 02:00–02:15 | Build digital-twin scenarios / reward replay — test/integrate | Benchmark full assess/decide — test/integrate | Run 5–10 scripted HCI scenarios — test/integrate | Integrate live graph/service status — test/integrate |  |
| 02:15–02:30 | Build digital-twin scenarios / reward replay — commit/hand-off | Benchmark full assess/decide — commit/hand-off | Run 5–10 scripted HCI scenarios — commit/hand-off | Integrate live graph/service status — commit/hand-off | G4 full decision path |
| 02:30–02:45 | Replace graph heuristic with ST-GNN — plan/setup | Consume real ST-GNN tokens — plan/setup | Check A3 requires corroborating evidence — plan/setup | Connect real policy actions — plan/setup |  |
| 02:45–03:00 | Replace graph heuristic with ST-GNN — implement | Consume real ST-GNN tokens — implement | Check A3 requires corroborating evidence — implement | Connect real policy actions — implement |  |
| 03:00–03:15 | Replace graph heuristic with ST-GNN — test/integrate | Consume real ST-GNN tokens — test/integrate | Check A3 requires corroborating evidence — test/integrate | Connect real policy actions — test/integrate |  |
| 03:15–03:30 | Replace graph heuristic with ST-GNN — commit/hand-off | Consume real ST-GNN tokens — commit/hand-off | Check A3 requires corroborating evidence — commit/hand-off | Connect real policy actions — commit/hand-off | real graph model integrated |
| 03:30–03:45 | Tune two deterministic demo scenarios — plan/setup | AAR consumed by host, not source module — plan/setup | Accessibility + timeout/error review — plan/setup | Fix layout on demo device — plan/setup |  |
| 03:45–04:00 | Tune two deterministic demo scenarios — implement | AAR consumed by host, not source module — implement | Accessibility + timeout/error review — implement | Fix layout on demo device — implement |  |
| 04:00–04:15 | Tune two deterministic demo scenarios — test/integrate | AAR consumed by host, not source module — test/integrate | Accessibility + timeout/error review — test/integrate | Fix layout on demo device — test/integrate |  |
| 04:15–04:30 | Tune two deterministic demo scenarios — commit/hand-off | AAR consumed by host, not source module — commit/hand-off | Accessibility + timeout/error review — commit/hand-off | Fix layout on demo device — commit/hand-off | two demo scenarios stable |

Window 7: Hour 18–21

| Time | Trombokendu — Core AI | Aditya — Edge/SDK | Alaukik — HCI | Sneha — Warning UI | Gate |
| --- | --- | --- | --- | --- | --- |
| 04:30–04:45 | Adversarial cases: graph missing/coach response — plan/setup | Fault tests: invalid token/no net/model error — plan/setup | Coach-resistance test: “scammer tells press No” — plan/setup | Add metric cards: latency/model versions — plan/setup |  |
| 04:45–05:00 | Adversarial cases: graph missing/coach response — implement | Fault tests: invalid token/no net/model error — implement | Coach-resistance test: “scammer tells press No” — implement | Add metric cards: latency/model versions — implement |  |
| 05:00–05:15 | Adversarial cases: graph missing/coach response — test/integrate | Fault tests: invalid token/no net/model error — test/integrate | Coach-resistance test: “scammer tells press No” — test/integrate | Add metric cards: latency/model versions — test/integrate |  |
| 05:15–05:30 | Adversarial cases: graph missing/coach response — commit/hand-off | Fault tests: invalid token/no net/model error — commit/hand-off | Coach-resistance test: “scammer tells press No” — commit/hand-off | Add metric cards: latency/model versions — commit/hand-off | fault/coaching tests |
| 05:30–05:45 | Fix calibration/policy edge cases — plan/setup | AndroidX benchmark 100+ runs — plan/setup | Measure dwell/completion in demo — plan/setup | Final visual polish + iconography — plan/setup |  |
| 05:45–06:00 | Fix calibration/policy edge cases — implement | AndroidX benchmark 100+ runs — implement | Measure dwell/completion in demo — implement | Final visual polish + iconography — implement |  |
| 06:00–06:15 | Fix calibration/policy edge cases — test/integrate | AndroidX benchmark 100+ runs — test/integrate | Measure dwell/completion in demo — test/integrate | Final visual polish + iconography — test/integrate |  |
| 06:15–06:30 | Fix calibration/policy edge cases — commit/hand-off | AndroidX benchmark 100+ runs — commit/hand-off | Measure dwell/completion in demo — commit/hand-off | Final visual polish + iconography — commit/hand-off | G5 benchmark/HCI |
| 06:30–06:45 | Generate final model/version manifest — plan/setup | Freeze build; hash APK/AAR/model — plan/setup | Write HCI evidence + judge explanation — plan/setup | Freeze UI resources and scenario assets — plan/setup |  |
| 06:45–07:00 | Generate final model/version manifest — implement | Freeze build; hash APK/AAR/model — implement | Write HCI evidence + judge explanation — implement | Freeze UI resources and scenario assets — implement |  |
| 07:00–07:15 | Generate final model/version manifest — test/integrate | Freeze build; hash APK/AAR/model — test/integrate | Write HCI evidence + judge explanation — test/integrate | Freeze UI resources and scenario assets — test/integrate |  |
| 07:15–07:30 | Generate final model/version manifest — commit/hand-off | Freeze build; hash APK/AAR/model — commit/hand-off | Write HCI evidence + judge explanation — commit/hand-off | Freeze UI resources and scenario assets — commit/hand-off | freeze candidates |

Window 8: Hour 21–24

| Time | Trombokendu — Core AI | Aditya — Edge/SDK | Alaukik — HCI | Sneha — Warning UI | Gate |
| --- | --- | --- | --- | --- | --- |
| 07:30–07:45 | Write technical debug trace + Q&A notes — plan/setup | Create one-command install/start runbook — plan/setup | Freeze copy/resources — plan/setup | Screen-record fallback demo — plan/setup |  |
| 07:45–08:00 | Write technical debug trace + Q&A notes — implement | Create one-command install/start runbook — implement | Freeze copy/resources — implement | Screen-record fallback demo — implement |  |
| 08:00–08:15 | Write technical debug trace + Q&A notes — test/integrate | Create one-command install/start runbook — test/integrate | Freeze copy/resources — test/integrate | Screen-record fallback demo — test/integrate |  |
| 08:15–08:30 | Write technical debug trace + Q&A notes — commit/hand-off | Create one-command install/start runbook — commit/hand-off | Freeze copy/resources — commit/hand-off | Screen-record fallback demo — commit/hand-off | G6 package freeze |
| 08:30–08:45 | Freeze ML artifacts; no architecture changes — plan/setup | Final package copy + cold-start test — plan/setup | Presentation rehearsal; timing + Q&A — plan/setup | Presentation rehearsal + screen plan — plan/setup |  |
| 08:45–09:00 | Freeze ML artifacts; no architecture changes — implement | Final package copy + cold-start test — implement | Presentation rehearsal; timing + Q&A — implement | Presentation rehearsal + screen plan — implement |  |
| 09:00–09:15 | Freeze ML artifacts; no architecture changes — test/integrate | Final package copy + cold-start test — test/integrate | Presentation rehearsal; timing + Q&A — test/integrate | Presentation rehearsal + screen plan — test/integrate |  |
| 09:15–09:30 | Freeze ML artifacts; no architecture changes — commit/hand-off | Final package copy + cold-start test — commit/hand-off | Presentation rehearsal; timing + Q&A — commit/hand-off | Presentation rehearsal + screen plan — commit/hand-off | G7 rehearsal 1 |
| 09:30–09:45 | Final rehearsal + technical narrative — plan/setup | Operate device during rehearsal — plan/setup | Final HCI spot-check — plan/setup | Operate warning/demo flow — plan/setup |  |
| 09:45–10:00 | Final rehearsal + technical narrative — implement | Operate device during rehearsal — implement | Final HCI spot-check — implement | Operate warning/demo flow — implement |  |
| 10:00–10:15 | Final rehearsal + technical narrative — test/integrate | Operate device during rehearsal — test/integrate | Final HCI spot-check — test/integrate | Operate warning/demo flow — test/integrate |  |
| 10:15–10:30 | Final rehearsal + technical narrative — commit/hand-off | Operate device during rehearsal — commit/hand-off | Final HCI spot-check — commit/hand-off | Operate warning/demo flow — commit/hand-off | rehearsal 2 + backup |

# 16. Test, Benchmark and Acceptance Matrix

## 16.1 Unit and contract tests

| Area | Test | Owner |
| --- | --- | --- |
| Contracts | Golden JSON fixture parses identically in Pydantic and Kotlin; unknown enum handling defined. | Trombokendu + Aditya |
| Feature packer | Fixed feature order, missing masks, normalization; Python and Android produce same tensor. | Aditya |
| JWS | valid, expired, wrong beneficiary, wrong session, tampered signature. | Aditya |
| MoE | no NaNs; router weights sum ~1; top-k exactly <=2; expert ablation reproducible. | Trombokendu |
| Belief | monotonic scenarios, decay, response updates, graph missing. | Trombokendu |
| Conformal | coverage calculation and ambiguous set behavior. | Trombokendu |
| Policy | forbidden action never selected; deterministic with frozen seed/config. | Trombokendu + Alaukik |
| UI | every action ID maps to WarningSpec and typed response. | Sneha + Alaukik |

## 16.2 End-to-end acceptance scenarios

| Scenario | Injected/real signals | Pass condition |
| --- | --- | --- |
| BENIGN_01 | known payee, normal amount, no comm, clean/unknown access, low graph | No warning. Local trace fastPath=true. Payment continues. |
| BENIGN_EDGE_02 | new payee + active call but low amount and low graph | At most A1/A2 depending policy; must not jump to A3 on call alone. |
| AMBIG_01 | new payee, high amount, active communication, graph unavailable | Moderate friction; graphState=UNAVAILABLE; no silent downgrade. |
| SCAM_01 | new payee, high amount, active comm, controlling/capture fixture, high mule graph | A3 Isolation Break selected before final authorization. |
| SCAM_02 | same as above + response SOMEONE_DIRECTING | Escalates to A4/A5 per policy. |
| OFFLINE_01 | network disabled | Local model still works; graph unknown; UI functional. |
| REPLAY_01 | reuse stale safe risk token | Token rejected, reason code visible in debug. |
| ACCESS_01 | verified accessibility fixture only | No A3 solely due to accessibility. |

## 16.3 Performance benchmarks

| Metric | Method | Evidence file |
| --- | --- | --- |
| Model load cold | Measure SDK init with model load 20× after process restart | bench_model_load.json |
| Warm local inference | AndroidX Benchmark ≥100 iterations after warm-up | bench_inference_<device>.json |
| assess()+decide() | Full local path including feature/belief/policy | bench_pipeline_<device>.json |
| Memory | Android Studio profiler / `dumpsys meminfo` at idle + active session | mem_<device>.txt |
| AAR/APK size | Gradle artifact sizes | artifact_manifest.json |
| Graph service latency | 100 local requests; p50/p95 | graph_latency.json |
| False-friction proxy | Run benign replay set through integrated engine | replay_benign_metrics.json |

## 16.4 ML metrics

| Module | Primary | Secondary / sanity |
| --- | --- | --- |
| Edge Risk-MoE | PR-AUC, recall at fixed FPR, Brier/ECE calibration | fast-path rate, expert utilization, ablation. |
| ST-GNN | PR-AUC, recall, time-split generalization | camouflage robustness, held-out-ring performance. |
| Conformal | empirical coverage, average set size | abstention rate. |
| Policy | prevented-loss proxy - friction cost | action distribution, prohibited-action violations=0. |
| HCI | unnecessary-friction rate + comprehension | dwell time, cancel/verify success in scripted scam tasks. |

# 17. Demo Choreography and Presentation-Grade Engineering Trace

The demo should reveal deep technology only after the user story is obvious. A judge should first see a normal payment that is untouched, then a high-risk payment that changes state for specific reasons. The debug panel is the proof that the behavior comes from integrated models rather than a hard-coded warning.

## 17.1 Benign demo — 30–45 seconds

Open host payment screen with BENIGN_01 scenario.

Payee is known; amount inside normal percentile; no active communication. Graph token low-risk or graph missing.

Press “Continue to Pay.” SDK returns PASS. No warning renders.

Open engineering trace only after payment: show local p95 benchmark, fastPath=true, model hash. Close it quickly.

## 17.2 High-risk demo — 60–90 seconds

Switch to SCAM_01: large new-beneficiary payment while communication active and a controlling/capture-risk fixture is active.

Graph service receives beneficiary hash and returns a signed high-risk token because live synthetic graph shows fan-in/device-reuse motif.

Engineering trace shows router selected Device + Transaction experts; belief increases after graph fusion; conformal state is confident-risk or policy has corroborating evidence.

Policy selects A3_ISOLATION_BREAK. User-facing UI does not show probabilities; it asks the user to leave the risky access/control condition and pauses final authorization.

After simulated remediation + cooldown, inject SOMEONE_DIRECTING or a high-risk response. Policy escalates to trusted verify.

Cancel payment / complete Safety Circle verification. End with versions, measured latency and the graph motif visual.

## 17.3 Judge questions — exact engineering answers

| Question | Answer |
| --- | --- |
| “Is the GNN running on the phone?” | No. Relationship intelligence needs institution-scale graph data, so the heterogeneous ST-GNN runs institution-side. The phone receives only a signed short-lived risk assertion. |
| “How is this offline?” | The critical agency model, belief update, uncertainty and action policy are local. Network/graph failure is represented explicitly; local friction still works. |
| “How do you detect screen sharing?” | Production can use a host/backend verified app-access-risk signal from Play Integrity. It is not treated as an instant offline signal. In the hackathon we simulate that assertion unless live Play provisioning is available. |
| “Why RL?” | RL/bandit is used to choose the least costly safe intervention, trained offline in a multi-agent scam digital twin. Runtime exploration is disabled. |
| “Why not just block large payments?” | Because legitimate large payments exist. Vyuha fuses user-relative novelty, temporal context, device-access risk, beneficiary topology and uncertainty, then chooses proportional friction. |
| “Is it just an LLM?” | No. No remote LLM is required. Core inference is small on-device neural models + graph learning + belief-state/policy. Local LLMs are optional only for offline adversarial simulation. |

# 18. Failure Triage and Debug Playbook

| Symptom | Likely cause | First 3 actions | Owner |
| --- | --- | --- | --- |
| Android build fails after ExecuTorch add | Dependency/ABI/Gradle mismatch | Pin stable AAR; check Maven resolution; temporarily restore fake runner while fixing. | Aditya |
| Python and Android scores differ | Feature order/normalization/export mismatch | Compare golden tensor; dump first 32 values; verify model hash/normalization version. | Trombokendu + Aditya |
| ST-GNN predicts everything safe | Class imbalance / leakage / wrong labels | Inspect label counts; train tabular baseline; overfit tiny subset; verify split. | Trombokendu |
| ST-GNN predicts merchants as mules | Degree shortcut | Add merchant hard negatives/stable-hub feature; compare motif explanations. | Trombokendu |
| Warnings trigger too often | Threshold/calibration/policy too aggressive | Run benign replay; inspect conformal ambiguity; lower action severity before changing model. | Trombokendu + Alaukik |
| A3 can be bypassed by pressing “safe” | Interaction design flaw | Require remediation/cooldown before independent response; do not use yes/no alone. | Alaukik + Sneha |
| Graph server unavailable | Process/port/network issue | Local path must still demo; restart service; show degraded behavior as resilience proof. | Trombokendu + Aditya |
| UI lags | Main-thread inference / heavy animations | Move inference off UI; pre-load; disable nonessential animation. | Aditya + Sneha |
| Demo depends on internet | Unpinned dependency/service | Cache artifacts; run localhost; use scenario fixtures; no cloud API. | All |

## 18.1 Stop-the-line criteria

If the real model is not stable by G3, keep a smaller defensible model; never hard-code the final warning while claiming ST-GNN/MoE causality.

If app-access-risk cannot be provisioned, mark it SIMULATED and continue. Do not build a permission-abusive overlay/screen-scraper substitute.

If full TGN+HGT training is unstable, fall back to HGT with temporal aggregates and explain the production temporal-memory direction.

If the React dashboard threatens the Android vertical slice, cut it. The core demo is Android host + graph service + model trace.

If the bandit adds nondeterminism to the final demo, freeze the selected policy seed/coefficients and test actions deterministically.

# 19. Release Engineering, Reproducibility and Submission Artifacts

| Artifact | Path / output | Owner |
| --- | --- | --- |
| Android APK | apps/android-host/build/outputs/apk/debug/... | Aditya |
| Vyuha AAR | sdk/android/.../build/outputs/aar/... | Aditya |
| Edge model | artifacts/models/edge_model.pte | Trombokendu |
| Edge metadata | feature_schema.json, normalization.json, calibration.json | Trombokendu |
| ST-GNN model | artifacts/models/hstgnn.pt | Trombokendu |
| Graph data fixtures | artifacts/data/graph_demo/* | Trombokendu |
| Policy | policy.json + action_catalogue.json | Trombokendu + Alaukik |
| Warning resources | Android resource bundle / WarningSpec mapping | Sneha + Alaukik |
| Benchmarks | artifacts/benchmarks/* | Aditya |
| ML evaluation | artifacts/metrics/* | Trombokendu |
| HCI test sheet | artifacts/hci/* | Alaukik |
| Demo runbook | docs/demo-runbook.md | Sneha + Aditya |
| TRD/PRD/PPT | docs/submission/* | Team lead final check |

## 19.1 One-command local start target

Demo startup target

# infra/scripts/start_demo.sh set -e source .venv/bin/activate uvicorn services.graph-risk.app:app --host 127.0.0.1 --port 8081 & GRAPH_PID=$! # Optional dashboard # (cd apps/web-dashboard && npm run dev -- --host 127.0.0.1) & # Android device must reach the laptop service via adb reverse adb reverse tcp:8081 tcp:8081 adb install -r apps/android-host/build/outputs/apk/debug/android-host-debug.apk echo "Graph service PID=$GRAPH_PID; launch Vyuha Host on device."

## 19.2 Git discipline

Commit after every integration gate with tag `gate-g0`, `gate-g1`, etc. If G5 breaks, return to the last green tag rather than debugging until the demo dies.

Do not commit private signing keys to a public repository. For the demo, generate development keys at setup and keep them in ignored `secrets/`; publish only the public key fixture if needed.

Include `SEED` values for every synthetic generator and training run. A judge should be able to reproduce the showcased graph/model within practical limits.

Keep a `MODEL_CARD.md` and `DATA_CARD.md` stating that evaluation data is synthetic and what the model does not prove.

# 20. Technical Acceptance Criteria and Requirement Traceability

| Req ID | Requirement | Verification | Owner |
| --- | --- | --- | --- |
| TRD-P0-01 | Critical local decision works with network disabled | OFFLINE_01 + device demo | Aditya |
| TRD-P0-02 | Graph model is institution-side and returns signed risk token | graph API + token verify fixtures | Trombokendu/Aditya |
| TRD-P0-03 | No generic Android overlay dependency | Host Compose integration | Sneha/Aditya |
| TRD-P0-04 | No raw audio/screen/chat/PIN ingestion | Code review + data inventory | All |
| TRD-P0-05 | Sparse Risk-MoE genuinely executes conditional experts | debug expert/router trace | Trombokendu |
| TRD-P0-06 | Belief state accumulates sequential evidence | SCAM_01 timeline | Trombokendu |
| TRD-P0-07 | Uncertainty can abstain / reduce action | ambiguous replay | Trombokendu/Alaukik |
| TRD-P0-08 | Policy uses constrained action catalogue, no runtime exploration | policy unit tests | Trombokendu/Alaukik |
| TRD-P0-09 | Isolation Break cannot be reduced to a yes/no popup | A3 HCI flow | Alaukik/Sneha |
| TRD-P0-10 | SDK packaged as consumable AAR | mavenLocal host build | Aditya |
| TRD-P0-11 | Measured local latency artifact exists | Android benchmark JSON | Aditya |
| TRD-P0-12 | Synthetic data/model limitations disclosed | DATA_CARD/MODEL_CARD/PPT | Trombokendu |
| TRD-P1-13 | Safety Circle minimal-disclosure flow | UI + HCI review | Alaukik/Sneha |
| TRD-P1-14 | Live debug view shows model/version/reason trace | engineering dashboard | Sneha/Trombokendu |

## 20.1 Definition of “done” for the finale

Final acceptance — A clean install can reproduce one benign flow with no warning and one coercion flow where actual local inference + actual graph service + belief/uncertainty + frozen policy produce a stronger intervention. The system survives graph-service loss, the AAR/package is real, measured benchmark artifacts exist, and every simulated signal is labelled.

# 21. Research and Engineering References

[R1] Vyuha 2.0 — 30-Page Product Requirements Document + Technical Architecture Specification, team source document.

[R2] ByteBuilt 1.0 Rule Book, attached competition document: themes, judging weights, submission requirements and 24-hour rules.

[R3] The Syndicates — Vyuha Pitch Deck (ByteBuilt 1.0), attached.

[R4] ByteBuilts 1.0 Script — Vyuha, attached.

[R5] Reserve Bank of India, Annual Report 2024–25, MuleHunter.ai section.

[R6] NPCI, UPI Frequently Asked Questions — TPAP/sponsor-bank and UPI ecosystem context.

[R7] Android Developers, Play Integrity API — Integrity verdicts / `appAccessRiskVerdict`.

[R8] Android Developers, Play Integrity setup/environment details — capture/control/overlay verdict semantics and verified accessibility exclusions.

[R9] Android Developers, Play Integrity overview — standard request latency, request binding and tiered enforcement guidance.

[R10] Android Developers, AudioManager — `MODE_IN_CALL`, `MODE_IN_COMMUNICATION`, `MODE_COMMUNICATION_REDIRECT`.

[R11] MeitY, Digital Personal Data Protection Act, 2023.

[R12] MeitY, Digital Personal Data Protection Rules, 2025.

[R13] L. Kaelbling, M. Littman, A. Cassandra, “Planning and acting in partially observable stochastic domains,” Artificial Intelligence, 1998.

[R14] N. Shazeer et al., “Outrageously Large Neural Networks: The Sparsely-Gated Mixture-of-Experts Layer,” ICLR, 2017.

[R15] Z. Hu et al., “Heterogeneous Graph Transformer,” WWW, 2020.

[R16] E. Rossi et al., “Temporal Graph Networks for Deep Learning on Dynamic Graphs,” 2020.

[R17] D. Xu et al., “Inductive Representation Learning on Temporal Graphs (TGAT),” ICLR, 2020.

[R18] Y. Dou et al., “Enhancing Graph Neural Network-based Fraud Detectors against Camouflaged Fraudsters (CARE-GNN),” CIKM, 2020.

[R19] A. Kazerouni et al., “Conservative Contextual Linear Bandits,” NeurIPS, 2017.

[R20] S. Levine et al., “Offline Reinforcement Learning: Tutorial, Review, and Perspectives on Open Problems,” 2020.

[R21] A. Angelopoulos and S. Bates, “A Gentle Introduction to Conformal Prediction and Distribution-Free Uncertainty Quantification,” 2022.

[R22] B. McMahan et al., “Communication-Efficient Learning of Deep Networks from Decentralized Data,” AISTATS, 2017.

[R23] PyTorch Geometric documentation, `HGTConv` and heterogeneous graph APIs.

[R24] ExecuTorch documentation, Using ExecuTorch on Android — AAR, JNI runtime and XNNPACK backend.

[R25] ExecuTorch documentation, Getting Started / export and lowering to `.pte`.

[R26] Android Developers, Play Integrity demo for securing high-value actions/bank micro-app patterns.

[R27] PyTorch, ExecuTorch 1.3 stable documentation (current at TRD authoring).

[R28] PRD reference bibliography for government fraud statistics, FRI ecosystem, UPI and platform constraints. This TRD does not reassert those statistics as measured Vyuha outcomes.

## 21.1 Engineering evidence boundary

The cited research justifies why the selected architectures are technically plausible; it does not prove Vyuha’s eventual real-world accuracy, fairness or loss-prevention efficacy. The hackathon prototype validates system integration, model mechanics and measurable performance on synthetic/replay data. Production claims require institution-governed data, chronological evaluation, shadow deployment, human-factors studies and compliance/security review.

# Appendix A — Pre-Demo Checklist

| Check | Pass? |
| --- | --- |
| Graph service starts locally with no internet | □ |
| APK installs from clean device state | □ |
| AAR consumed as artifact | □ |
| BENIGN_01 silent pass | □ |
| SCAM_01 A3 Isolation Break | □ |
| Graph-offline degraded flow | □ |
| Expired token rejected | □ |
| Measured latency file present | □ |
| Model + policy + config hashes recorded | □ |
| All synthetic signals labelled in debug/presentation | □ |
| No API key/cloud LLM needed | □ |
| Backup screen recording available | □ |
| PRD/TRD/PPT/source copied to two locations | □ |

# Appendix B — 10-Minute Final Integration Stand-up Script

| Minute | Lead | Question |
| --- | --- | --- |
| 0–1 | Trombokendu | Are schemas/model/action IDs frozen? Any change after this point requires team consent. |
| 1–2 | Aditya | Can APK install, model load and local inference run with graph server stopped? |
| 2–3 | Trombokendu | Can graph service score both benign and mule fixtures and sign token? |
| 3–4 | Sneha | Do A0/A1/A2/A3/A4 screens all render without dead button or layout issue? |
| 4–5 | Alaukik | Does high-risk flow break synchronous control instead of asking only a coached yes/no? |
| 5–6 | Aditya | What is measured p95 local latency and exact device/build hash? |
| 6–7 | Trombokendu | Do debug trace and model versions match artifacts? |
| 7–8 | All | Run BENIGN_01. Any unexpected warning = stop and fix. |
| 8–9 | All | Run SCAM_01. Any missing A3/graph/belief transition = stop and fix. |
| 9–10 | Team lead | Freeze. Copy artifacts. No refactor. Rehearse presentation. |